For Discussion                           IIAC Paper No. 2/2003

on 18 March 2003

Information Infrastructure Advisory Committee

The Cyberport Project – Progress Update

(March 2003)

Overview

The building and infrastructural development programme of the Cyberport is on schedule so far and we have succeeded in building up the first cluster of IT companies.  The first batch of tenants provides a good mix of like-minded companies of varying sizes and at different stages of development.

2.		We are committed to creating a strategic cluster of quality IT and related companies critical to the development of Hong Kong into a leading digital city of the region.  To maintain the momentum and enhance the contribution of the Cyberport to industrial and technological development, we will in the coming year focus on the following specific measures:

- To step up marketing, both overseas and in the Mainland.  To this end, we have devised a comprehensive PR/marketing plan and will intensify our promotion activities, in cooperation with Invest Hong Kong, Trade Development Council and the Science Park;

- To support the development of small and medium sized IT enterprises so that they can take advantage of the world-class infrastructure in the Cyberport and become an essential part of the strategic cluster;

- To spearhead the development of the digital media industry through the provision of hardware, software and technical support in the proposed Digital Media Centre; and

- To promote the development of services and applications for wireless and mobile communications, through the establishment of the Wireless Solutions Development Centre in Cyberport.

## Building Development

3.		The Cyberport is made up of four office buildings (respectively named Cyberport 1, 2, 3 and 4), a five-star hotel and a retail and entertainment complex (the Cybercentre).

4.		The Cyberport is being completed in phases, between mid-2002 and mid-2004, providing a total of 94,100 sq m of lettable office space.  The building development programme is on schedule (development plan and schedule at Annexes A & B).  Details are as follows:

(a)	Phase CI (Cyberport 2): completed in April 2002 to provide a total of 18,000 sq m office space;

- Phase CIB (part of Cyberport 3): completed in August 2002 to provide 1,500 sq m office space and accommodate the Cyberport Visitor Centre;

- Phase CIA (Cyberport 1): completed in November 2002 to provide a total of 15,400 sq m of office space;

- Phase CII (part of Cyberport 3): completed in February 2003 to provide 20,100 sq m office space and part of the shared facilities in IT Street;

- Phase CIII (remaining part of Cyberport 3): to be ready for occupation in early 2004 to provide 32,100 sq m office space and part of the shared facilities; and

- Phase CIV (Cyberport 4): to be developed as a low-rise office development (7,000 sq m) for completion by mid-2004.

Office Leasing

5.		All applications for Cyberport tenancy are considered and approved by the Committee on Admission of Cyberport Office Tenants (CACOT).  The committee, which comprises international and local experts, has so far considered 101 applications and rejected eight, mainly on the ground that their business profile does not fit in with the objective of the Cyberport.

6.		As at end-February 2003, 18 companies and organisations have leased or committed to lease Cyberport offices (list of tenants and committed tenants at Annex C).  Three of the Cyberport tenants/committed tenants are new companies in Hong Kong.  Over 97% of Phase CI, all the space in CIB and over 30% of CIA have been taken up.  The aggregate take-up rate is about 70% of the total lettable office space in these three phases.  Altogether, these 18 companies and organisations will employ around 2,000 staff.  Our tenants have indicated that they are attracted to the Cyberport because of its state-of-the-art infrastructure, campus-like environment and the synergy that can be unleashed among like-minded companies.  Many of them have promised to explore new business opportunities and create new jobs after they have settled in, including the launching of research and development activities.

Retail leasing

7.		A wide range of retail an food and beverages (F&B) outlets will be available in the Cybercentre.  The Cybercentre is a 27,000 sq m specially designed complex to provide technology-themed retail, entertainment and exhibition services.  The Occupation Permit for the Cybercenter has just been issued, and the premises will be ready for fitting-out by tenants shortly.  We are marketing the Cybercentre, and have secured, among others, a digital entertainment centre, a cinema and a number of F&B outlets as anchor tenants.

8.		Prior to the opening of the Cybercentre, the Service Annex provides essential services (e.g. restaurant, supermarket, cafeteria and post office) for Cyberport tenants.  The whole of the Service Annex, with a total lettable area of 1,674 sq m, has been taken up.  Recreational facilities and amenities will also be available in the IT Street.

Cyberport Institute

9.		Apart from being an ideal place to launch IT and related business, the Cyberport is also a place to nurture professional IT talent.  The Cyberport Institute, set up by the University of Hong Kong, will start operation in the Cyberport in September this year and the initial in-take is expected to be around 600 full-time students.  The Institute, in cooperation with five Founding Industrial Members (FIMs), will provide IT education and training programmes, diploma courses for graduates and professionals in areas such as IT project management, enterprise strategic systems, networking and multimedia technology.  The FIMs will support the on-going development and operation of the Institute, including contributing to the curriculum and coursework design and providing placement opportunities.

Hotel

10.		The five-star Cyberport hotel, to be run by the Le Meridien Group, is scheduled to open in the fourth quarter of 2003 to provide 173 rooms.  Le Meridien Cyberport will embrace “Art + Tech” as its theme.

IT and Telecoms Facilities

11.		Cyberport offices are supported by state-of-the-art IT/telecom facilities (see Annex D for details), which are capable of providing abundant bandwidth up to 10 Gigabits per second (Gbps) for data transmission and running application services within the Cyberport campus.  The Internal Private Network (IPN) at the Cyberport provides a powerful, world-class IT/telecom infrastructure to support tenants’ business operations.  This infrastructure, together with the shared facilities in IT Street, helps reduce the capital and operating costs incurred by Cyberport tenants, which is important especially to small and medium sized enterprises.

Facilities in IT Street

12.		Apart from office space, a wide range of shared facilities, such as a Digital Media Centre, a Wireless Solutions Development Centre, an iResource Centre, a business centre, conference and training rooms, cafes and recreational amenities will be accommodated in the “IT Street” in Cyberport 3.

(a)	Digital Media Centre (DMC)

13.		The purpose of the DMC is to provide hardware, software and technical support to spearhead/support the development of the digital media industry, in particular the small and medium sized enterprises (SMEs).  The proposed core facilities include:

- a high definition (HD) ready video studio for small scale production with real time virtual set system;

- an audio studio enabling voice recording, music and effects editing and mastering for DTV and DVD, web streaming and distribution;

- multimedia workstations for non-linear video editing, animation and composing, graphic production, and multimedia authoring;

- an audio/video production centre including facilities for analogue, digital and HD video, digital media recording, encoding, streaming and distribution links, and 35 mm film recording;

- storage solutions including disk farm;

- a networked render farm to support major 3D modeling and animation software; and

- a motion capture system and 3D scanning systems.

14.		We have reserved around 1,000 sq m in the IT Street for the DMC.  Our aim is to establish the DMC by end 2003.  We have issued a Request for Proposal (RFP) in early March inviting proposals to design and build the DMC.  We hope to be able to appoint the Project Manager (to design and build) and the Centre Manager (to run) by April and August 2003 respectively.

(b)	Wireless Solutions Development Centre (WSDC)

15.		 Unlike other software development (e.g. websites), wireless solutions developers cannot easily develop applications on their own.  They need access to a library of information on standards; on-hand technical consultancy; a central location where the operation of different platforms can be demonstrated; and a physical infrastructure where they can test applications on different vendor-specific hardware and operator-specific configurations.  The general view is that a central testing facility with a reference library and an area to display the solutions will be of great help to SMEs so as to speed up their product development cycle, facilitate testing and research, and help them market their innovations.

16. 			With the state-of-the-art IT and telecoms infrastructure and a cluster of IT companies, it is considered that the Cyberport is well placed to house the proposed central facility.  For this purpose, we have identified around 300 sq m in the IT Street for establishing the WSDC, which will be set up with the support of network operators, equipment manufacturers and software vendors.  The proposed core facilities/services include:

- four development suites (test lab) with connectivity to all the mobile network operators including CDMA, GPRS, GSM and in future 3G;

- an exhibition area for displaying and showcasing wireless solutions;

- a reference library of latest technical and market information (to be housed in the iResource Centre of Cyberport);

- an office providing technical consultancy/support and quality assurance services;

- training courses/seminars;

- marketing of solutions developed by members of the WSDC; and

- research and survey of market trends, behaviour, etc.

17.			We are consulting the industry and soliciting their support/sponsorship for the WSDC. We hope to be able to set up the Centre in the fourth quarter of 2003.

Transportation

18.		The Cyberport is now served by four bus routes, namely, Route M49 to/from Central; Route 73 to/from Stanley; Route 970P to/from So Uk Estate and Route 107P to/from Hunghom.  Express bus services have been introduced to run between Central and Cyberport direct during morning peak hours.  In addition, a Green Mini Bus route to/from Quarry Bay (via Causeway Bay) has started operation since end January 2003.  We will review with the Transport Department regularly the provision of public transport services for Cyberport bearing in mind the impending opening of the Cybercentre and the hotel and the in-take of the first phase of the residential development.  Separately, we will keep closely in view of the developments regarding the proposal to build an MTR South Island Link, which will further improve the transport services for Cyberport in the longer run.

Next Steps

19.		Paragraph 2 above set out the major programme of work for the Cyberport.  We will take proactive measures to encourage overseas and Mainland companies to launch their business in Cyberport so as to build up Hong Kong’s image as an IT hub in the Region.  We will also explore with the relevant parties various opportunities to enhance the value and contribution of the Cyberport to the industry and the community.

Commerce, Industry and Technology Bureau

March 2003

Annex A

Building Development

| Phase (building number) | Target Completion Date | Total Lettable Area (sq. m.) |
| --- | --- | --- |
| CI (Cyberport 2) | April 2002 (completed) | 17,962 |
| CIA (Cyberport 1) | November 2002 (completed) | 15,418 |
| CIB (part of Cyberport 3) | August 2002 (completed) | 1,502 |
| CII (part of Cyberport 3) | February 2003 (completed) | 20,133 |
| CIII (the remaining part of Cyberport 3) | Early 2004 | 32,076 |
| CIV (Cyberport 4) | Mid 2004 | 7,050 |
| Total | - | 94,141 |

Annex B

Annex C

List of Tenants/Committed Tenants of Cyberport offices

(as at 28 February 2003)

| Tenants/Committed Tenants | Remarks |
| --- | --- |
| GXS (formerly called GE Information Services) | A multinational company providing network and data centre infrastructure for B2B e-Commerce services globally. |
| Microsoft | A multinational company and a leading software provider. It has recently acquired one more floor in Cyberport (in addition to the two floors leased earlier) to meet expansion needs. |
| ESRI (Hong Kong) China | A U.S. based company providing Geographical Information System products. |
| Sonera SmartTrust | A Finland based company providing mobile communication and mobile-based services and applications. |
| DBTRONIX | A local company providing security solutions for protection from breaches in Internet. |
| Incubation Centre at Cyberport (formerly called Uni-Star) | A local company providing incubator services for IT industry. |
| PCCW | A H.K. listed company providing international, local and mobile telecom services, Internet and interactive multimedia services. |
| Outblaze | A local company. Development and outsourcing provider of web-based communication and infrastructure software solutions. |
| Rainbow Technologies | A US based company new to Hong Kong. It provides information security solutions for Internet, eCommerce and content protection. |
| University of Hong Kong | For setting up of “Cyberport Institute” to provide research and training facilities on site. |
| Compuware | A US-based company providing software tools and professional services for business. |
| CSL | A local company providing telecom and mobile services. |
| Sybase | A multinational company providing technical services on business development and application solution development. |
| HNH International Ltd | A Hong Kong-based international company engaging in the production and marketing of classical and world music (including brand names like Naxos and Marco Polo), audio-visual programmes, online music and language education, webcasting and book publishing. |
| Noah Company Ltd | A newly set up local company engaging in the multimedia content creation. Initially, they will focus on music creation and production using IT applications and will lead on to a more in-depth development in audio & visual/imaging productions. |
| Arctic Cooling (HK) Ltd. | A company new to Hong Kong. It provides thermal solutions to reduce the noise and heat of computer systems. |
| Suntek Computer Systems Ltd. | A Hong Kong based company specializing in the development of software applications for e-commerce. |
| Centro Digital Pictures Ltd | A local company specializing in multi-media and digital media content creation. |

# Annex D

# IT/Telecommunication Facilities in Cyberport

# Key IT/Telecom Facilities

- Network Operations Centre (NOC)

Control center of the IT/telecom facilities; responsible for monitoring the network 24 hours a day and seven days a week; operated in compliance with the international standards, including BS7799 of Information Security Management and ISO 9001 Quality Management Standards.

- Internal Private Network (IPN) and Block-wiring System

A broadband network with a data transfer rate up to 10 Gigabits per second (Gbps) and connecting all office buildings/premises in the Cyberport.  Each IPN port can support a transmission speed up to 1 Gbps.

- Central Data Exchange (CDX)

Providing a safe, reliable and secure environment for hosting different Cyberport network facilities and management systems; available for use by tenants to host their computer equipment.

- Unified Messaging System (UMS)

Integrates telephone, fax and e-mail into one single interface and enables interchange of text and voice messages (e.g. e-mail can be listened over the phone).

- Wireless Network (Wireless LAN)

Wireless network access points, installed at various locations in the Cyberport, enable access to the Internet through portable devices such as notebooks or PDAs.

- Interactive Kiosk System

An integrated telephone, video and Internet platform installed in the common areas of Cyberport.  The kiosks provide telephone service as well as instant access to the Internet and the Cyberport Help Centre.

- Smart Card System

A pre-registered Smart Card (the Octopus Card) can be used as access cards to car park and elevators after office hours.

- Extensive Mobile Phone Coverage

All major operators have extended their mobile phone coverage to Cyberport, including GSM, CDMA, PCS and GPRS, and 3G services will be available in the near future.

# Other related facilities

- Satellite Master Antenna Television System (SMATV)

The system provides tenants with access up to 120 satellite TV channels.

- Video conferencing, presentation and training rooms

All the rooms are equipped with state-of-the-art audio-visual facilities for conference and presentation purposes, from there an IPN connection can be established to the office to enable instant retrieval of information for meetings and presentations.

# Footnotes

The five FIMs are Cisco, Hewlett Packard, IBM, Microsoft and Oracle.

Excluding retail facilities, hotel and residential development.