IIAC Paper No. 11/99

INFORMATION INFRASTRUCTURE ADVISORY COMMITTEE

The Y2K problem for computer and embedded systems : 
update on preparatory work

Purpose

At the fifth IIAC meeting held on 23 July 1999, we briefed Members on –

- the progress of Y2K compliance work carried out by Government and essential services providers in Hong Kong; and

- the structure of the territory-wide monitoring and coordinating mechanism which will be activated during the rollover to Y2K critical dates.

This paper reports on the latest position with regard to the preparatory work carried out to achieve a smooth and orderly transition to year 2000.

Progress of Y2K compliance work

(a)	Government

2.		As of end October 1999, all mission-critical systems within Government had been rectified or confirmed to be compliant.

(b)	Local essential services providers

3.		The great majority of essential services providers have completed their Y2K rectification work.  The very few providers with some outstanding work aim to have it completed shortly and have already drawn up contingency arrangements to ensure service continuity.

# Y2K contingency planning

4.		To date, all Government bureaux/departments and local essential services providers have already formulated organisational business continuity plans to cope with disruptions in or excess demand for (as the case may be) the services they provide as a result of Y2K-induced incidents.  Such Y2K contingency plans, which are generally modelled on existing contingency arrangements, aim to address the residual risks arising from the Y2K problem having regard to a realistic assessment of the sources of risks and threats.

5.		In addition to organisational contingency plans, the 13 essential service sectors have formulated sector-wide contingency plans to co-ordinate emergency response within the sector in case of any Y2K-induced incidents.  These 13 essential service sectors are food supply, transport, financial services, public order, fire and emergency services, environment, aviation, public health, telecommunications, port management, energy supply, border control and broadcasting.

6.		For Y2K contingency planning at the territory-wide level, we have set up a monitoring and co-ordinating mechanism, led by the Y2K Central Co-ordinating Centre (CCC), to facilitate effective co-ordination of emergency response to any major Y2K-induced incidents that have cross-sector implications.  We have reported to Members at the fifth IIAC meeting the structure of this territory-wide monitoring and co-ordinating mechanism

7.		To ensure that the territory-wide monitoring and co-ordinating mechanism can achieve its intended purpose in times of emergency, we have conducted several rounds of tests and territory-wide drills in September-November 1999.  The objectives of these tests/drills were to –

(a) 	identify possible gaps in the sector-wide and territory-wide contingency plans; and

(b) 	enable the parties involved in the implementation of sector-wide and territory-wide Y2K contingency plans to be fully conversant with their respective roles in times of emergency and to enhance co-ordination among them.

In the light of the experience gained from these tests and drills, we are now further fine-tuning the territory-wide monitoring and co-ordinating  arrangements.

Y2K Central Co-ordinating Centre (CCC)

8.		The Y2K Central Co-ordinating Centre (CCC) will be activated during the rollover to Y2K critical dates.  During its period of operation, the CCC will liaise closely with the sector-wide co-ordinating centres of the 13 essential service sectors, the Information Services Department (ISD) as well as the Hong Kong Economic and Trade Offices (HKETOs) overseas to obtain an overview of the rollover situation both locally and overseas.  In the event of any major Y2K-induced incidents with cross-sector implications, the CCC will also be responsible for co-ordinating emergency response on a territory-wide basis.

9.		With regard to its monitoring role, CCC will focus on the following four areas –

(a) 	Rollover in major overseas economies

10.		Starting from 19:00 on 31 December 1999 (Hong Kong time) when the first major overseas economy, i.e. New Zealand, will roll over to year 2000, the CCC will keep vigilance over the situation in all major overseas economies through ISD, HKETOs and the official Y2K web sites of overseas Governments and relevant organisations until the last major economy (i.e. the west coast of the USA) has also rolled over to the Year 2000 (i.e. 16:00 on 1 January 2000 Hong Kong time).  Such overseas monitoring will continue if circumstances so warrant.

(b)	Rollover of local essential services providers

11.		From shortly before midnight on 31 December 1999 until 09:00 on 1 January 2000, the CCC will closely monitor the rollover of local essential service providers (whether within or outside Government) with the assistance of sector-wide co-ordinating centres.

(c)	Wellness checks of mission-critical systems within Government

12.		From 09:00 to 19:00 on 1 January 2000, Government bureaux and departments with mission-critical systems will be required to conduct 'wellness checks' for their mission-critical systems, and report the result to the CCC once known.  The objective of this exercise is to confirm as early as possible whether Government’s mission-critical systems are affected by the Y2K problem, and to carry out any necessary remedial work before the first working day in the new year so that essential services provided to the pubic will not be disrupted.

(d)	Business-as-usual reports

13.		From 07:00 to 20:00 on 3 January 2000, i.e. the first working day in year 2000, all Government bureaux and departments will be required to report to the CCC on whether their operation is affected by any Y2K-induced failures encountered by their business partners, both local and overseas ones.

14.		Assuming a successful rollover, the CCC will stand down at 20:00 on 3 January 1999.  Thereafter, ITBB will continue to monitor the overall situation until the need for such has subsided.  The CCC will be re-activated during the rollover to 29 February and 1 March 2000.

15.		During its period of operation, the CCC will arrange press briefings and issue press releases to keep the public informed of the latest position after the rollover to year 2000.  Information on the latest situation after the rollover will also be uploaded to the HKSAR Government Information Centre at http://www.info.gov.hk and Government’s dedicated Y2K web site at http://www.year2000.gov.hk.

# Publicity and promotional programmes

16.		Under the auspices of the central Steering Committee on Year 2000 Compliance, we have organised a variety of publicity and promotional activities since early 1998 to enhance public understanding of the impact of the Y2K problem and how they can prepare themselves for a smooth and orderly transition.  Activities organised since our last report to Members in July 1999 are summarised in paragraphs 17 to 22 below.

Enhanced transparency of information on Y2K compliance

17.		Government’s Y2K web site is a main channel to publish the latest compliance position of Government and essential service providers.  As of 30 November 1999, we have recorded a total of  395 000 visitors to our Y2K web site since its launch in June 1998.  In anticipation of wider exposure of our Y2K web site to an international audience in the run-up to 2000, we have enhanced the contents of the web site in September 1999, adding hyper-links to overseas Y2K web sites and making the  web pages more user-friendly and attractive.

18.		In addition to Government’s dedicated Y2K web site,  43 Government bureaux and departments  have established their own Y2K web-pages to disseminate information on their own Y2K compliance status.

## Y2K publicity targeted at small and medium sized enterprises (SMEs)

19.		To minimize the risk exposure of  local businesses, especially SMEs, to the Y2K problem, we have stepped up publicity targeted at them.  Action taken includes -

- ITBB organised a large-scale symposium on Hong Kong’s Y2K Readiness and a seminar on Y2K contingency planning in August 1999.  The two events attracted more than 1000 participants in total.

- The Hong Kong Productivity Council (HKPC) further promotes its “888 Bug-buster” Programme through direct mailing to SMEs;

- We have produced a new set of TV and radio API for broadcast since October 1999 to urge the SMEs to take immediate action to tackle the Y2K problem if they have not yet done so;

- We have sought the assistance of major trade and industry organisations to disseminate the message through their web sites and regular newsletters/circulars to their member companies.

Y2K publicity targeted at the general public

20.		For the community at large, we published “The Y2K Almanac” in early November 1999 to set out the latest compliance positions of essential services sectors, clarify common misconceptions about the impact of the Y2K problem, and provide practical advice on points to note during the rollover to year 2000.  The leaflet is being distributed to the public through banks, major supermarkets, KCRC stations and District Offices.  To coincide with the publication of “The Y2K Almanac”, we are staging a  month-long roving exhibition at popular locations until 8 December 1999.

21.		Public education on the Y2K problem is also carried out through the “E-community Ambassador” during its visits to districts and regular articles published in the Choice Magazine.

22.		To enhance our senior citizens’ understanding of the nature of the Y2K problem, we have produced a series of short Y2K-related radio programmes for broadcast on RTHK Radio 5 in October 1999.  We have also disseminated information on the Y2K problem to elderly singletons through the Social Welfare Department’s Elderly Support Scheme.

Information Technology and Broadcasting Bureau

December 1999

# Footnotes

Mission-critical systems are those computer and embedded systems whose proper functioning is related to public health and safety, the provision of critical services to the public, or payment and revenue collection.

These 43 Government bureaux and departments are Census and Statistics Department, Civil Aviation Department, Companies Registry, Correctional  Services Department, Customs and Excise Department, Department of Health, Education Department, Electrical and Mechanical Services Department, Environment Protection Department, Fire Services Department, Financial Services Bureau, Government Laboratory, Highways Department, Home Affairs Bureau, Hong Kong Monetary Authority, Hong Kong Observatory, Hong Kong Police Force, Hong Kong Post, Housing Bureau, Immigration Department, Industry Department, Information Services Department, Information Technology and Broadcasting Bureau, Information Technology Services Department, Inland Revenue Department, Intellectual Property Department, Land Registry, Management Services Agency, Marine Department, Office of the Commissioner of Insurance, Office of the Ombudsman, Office of the Telecommunications Authority, Planning Department, Radio Television Hong Kong, Television and Entertainment Licensing Authority, Rating and Valuation Department, Social Welfare Department, Trade Department, Transport Department, Treasury, Urban Services Department, Water Supplies Department and Works Bureau.

The “E-community Ambassador” is a converted container vehicle equipped with computer facilities for demonstration and exhibition purposes.  It visits public locations on a regular basis to promote the use of IT in the community.

We have been working with the Consumer Council on a Y2K column in the “Choice” Magazine.  Topics covered in recent articles in this column include Y2K contingency planning and the compliance position of Government and essential service providers in Hong Kong.