IIAC Paper No.  3/99

Information Infrastructure Advisory Committee

Progress Report on the Tender for the Supply

of the Electronic Service Delivery System

Introduction

This paper briefs Members on the latest progress in the tender exercise for the supply of the Electronic Service Delivery (ESD) system.

Background

2.	We issued the ESD tender on 22 January 1999 to invite bids for the supply of the ESD system.  At the meeting of the Information Infrastructure Advisory Committee held on 26 February 1999, we briefed Members on the terms and conditions of the ESD tender and the publicity arrangement to promote the tender exercise.

ESD Tender

3.	The ESD tender exercise closed on 9 April 1999.  Six bids were received.  Due to the confidentiality of the tendering procedure, we are not able to disclose the identity or composition of the bidders but they are either in the form of a consortium or a prime contractor teaming up with other solution partners.

Evaluation of Bids

4.	Evaluation of the bids is now in progress.  We will engage management and financial consultants to assist in the technical and fee assessment respectively.  The evaluation criteria for the technical assessment which have been approved by the Central Tender Board and reflected in the tender document are set out inat the Annex. The weighting between technical assessment and fee assessment is 70:30 to reflect the importance we attach to the technical merits of the system to be adopted.

Evaluation Timetable

5.	Our plan is to complete the evaluation process and to award the ESD contract in September/October 1999, with a view to implementing the first phase of the ESD scheme in the latter half of 2000.

Information Technology and Broadcasting Bureau

April 1999

Annex

Tender for the Supply of the ESD System

Evaluation Criteria for Technical Assessment

| Assessment Criteria | Weighting |  |
| --- | --- | --- |

(A)	Company background a